TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story 1 – Elderly Customer Sprint 1 – Customer Journey - Homepage - Post Task - Task description - Task location - Task date and time - Task payment - Accessible navigation - Caddy selection - Reviews and ratings User Story 2 – Caddy/Helper Sprint 1 – Caddy Core Features - Caddy onboarding - Caddy profile setup - Available task browsing - Task details - Accept task - Reject task User Story 3 – Administrator - Admin dashboard - User management - Helper verification - Task monitoring - Dispute management - Payment monitoring | Caddy/Helper User Story - Caddy onboarding flow - Caddy profile requirements - Available task screen - Task details - Accept/reject task workflow - Trust and safety requirements | - Basic Caddy onboarding requirements defined. - Caddy profile requirements identified. - Available task requirements identified. - Accept/reject workflow defined. - Initial Caddy user journey completed. - Future verification and ratings requirements identified. |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | We need to complete the Caddy/Helper user story by defining how a helper registers, creates a profile, views available tasks and accepts or rejects tasks. The team also needs to make sure that the Caddy journey connects correctly with the elderly customer's task-posting journey. The Caddy interface should remain simple and easy to understand while still providing enough information for a helper to make an informed decision about accepting a task. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | No major work was being completed outside the agreed GrandCaddy backlog. The team remained focused on the Caddy/Helper user story and related requirements. Additional discussions around verification, ratings and trust were recorded as future requirements rather than separate development tasks. |
| - What do we need to finish as a team? | The team needs to finish: - Caddy onboarding. - Caddy profile setup. - Available task browsing. - Task details. - Accept/reject functionality. - The basic Caddy user journey. - Requirements for future verification and ratings. |
| - Are there any bottlenecks or blockers to the flow of work? | The main risks were deciding how much information should be displayed to helpers and ensuring that the interface does not become unnecessarily complicated. Another risk was ensuring that accepted tasks are correctly assigned to one helper and are no longer shown as available to other helpers. Verification and trust requirements also need to be incorporated into the later development stage |

LOGBOOK

| Date: |  |  |
| --- | --- | --- |
| Monday | - What did I complete since the last standup? |  |
|  | - What am I planning to complete between now and the next standup? |  |
|  | - What are my impediments (or risks or problems)? |  |

| Date: | 14/07/2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | I reviewed the notes that we made as a group and started with the user story |
|  | - What am I planning to complete between now and the next standup? | I plan on reviewing what we have discussed and create the user story using the proper information. |
|  | - What are my impediments (or risks or problems)? | The main issue is balancing a simple registration process with the amount of information required to create trust. The profile should not be too complicated, especially because the platform needs to remain easy to use. |

| Date: | 15/07/2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | I helped define the Caddy user story structure and started adding the necessary elements. |
|  | - What am I planning to complete between now and the next standup? | I plan to determine what the target audience would gravitate more towards and help improve the likelihood that they relate to the user story. |
|  | - What are my impediments (or risks or problems)? | The main risk is including too much information on one screen. The team needs to keep the interface clear while still giving helpers enough information to make a decision. |

| Date: | 16/07/2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | Still continues with the same work from the previous day, making progress and the user story is near completion. |
|  | - What am I planning to complete between now and the next standup? | I plan to complete the user story and consult with my team to get their opinion on the final version. |
|  | - What are my impediments (or risks or problems)? | My team might not like what I have created and I would need to go back to the drawing board. |

| Date: | 17/07/2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | I completed the user story and I am now in the process of getting ready for the next phase of the development process. |
|  | - What am I planning to complete between now and the next standup? | I plan to prepare the completed Caddy requirements for the next stage of the project. The next stage will involve expanding the Caddy journey with creating wireframes for the webpage. |
|  | - What are my impediments (or risks or problems)? | There are no major blockers preventing progress. The main risk is making sure the future verification, rating and payment features integrate correctly with the Caddy workflow. |