TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story 1 – Elderly Customer Sprint 1 – Customer Journey - Homepage - Post Task - Task description - Task location - Task date and time - Task payment - Accessible navigation - Caddy selection - Reviews and ratings User Story 2 – Caddy/Helper Sprint 1 – Caddy Core Features - Caddy onboarding - Caddy profile setup - Available task browsing - Task details - Accept task - Reject task User Story 3 – Administrator - Admin dashboard - User management - Helper verification - Task monitoring - Dispute management - Payment monitoring | Caddy/Helper User Story - Caddy onboarding flow - Caddy profile requirements - Available task screen - Accept/reject task workflow - Trust and safety requirements | - Basic Caddy onboarding requirements defined. - Caddy profile requirements identified. - Available task requirements identified. - Accept/reject workflow defined. - Initial Caddy user journey completed. - Future verification and ratings requirements identified. - Task details - Trust and safety requirements |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | We need to complete the wireframes for the application to ensure that when we continue development of the project, that we know what the end goal will be and this will help us work towards this goal with certainty. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | No major work was being completed outside the agreed GrandCaddy backlog. The team remained focused on the wireframes for the application. |
| - What do we need to finish as a team? | The team needs to finish: - Wireframes |
| - Are there any bottlenecks or blockers to the flow of work? | The main risks were deciding how much information should be displayed to helpers and ensuring that the interface does not become unnecessarily complicated. Another risk that could happen is that the designs don’t compliment what we are trying to achieve. |

LOGBOOK

| Date: |  |  |
| --- | --- | --- |
| Monday | - What did I complete since the last standup? |  |
|  | - What am I planning to complete between now and the next standup? |  |
|  | - What are my impediments (or risks or problems)? |  |

| Date: | 21/07/2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | I completed the user story for GrandCaddy to help assure that we have the necessary information to ensure that when we create the wireframes now, it compliments what we are trying to accomplish. |
|  | - What am I planning to complete between now and the next standup? | Start creating the layout for how we want the home page and start adding structural elements to the page to make it easy for development. |
|  | - What are my impediments (or risks or problems)? | The main issue is balancing all the wireframes that each member is making and that it all flows together. |

| Date: | 22/07/2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | I created the wireframes and added all the necessary elements to help with development of the application and this will help my team as well. |
|  | - What am I planning to complete between now and the next standup? | I plan to define the criteria for all the wireframes to help the rest of my team stay organized. I also plan on defining the structure of the profiles. |
|  | - What are my impediments (or risks or problems)? | The main risk is including too much information on one screen. The team needs to keep the interface clear while still giving helpers enough information to make a decision. |

| Date: | 23/07/2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | I helped define the Caddy profile structure. The profile was planned to include: Helper name. Profile picture. Description. Services offered. Location. Availability. Experience. Rating. Verification status. |
|  | - What am I planning to complete between now and the next standup? | I plan to complete the wireframes and implement the profile structure to the wireframes. |
|  | - What are my impediments (or risks or problems)? | One potential risk is that the structure we have chosen does not compliment the wireframes which will result in the wireframes needing to be scraped and made again from scratch. |

| Date: | 24/07/2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | I completed the wireframes and started to begin preparation for the next phase of development, which is testing the wireframes that we created and adding functionality to the wireframes. |
|  | - What am I planning to complete between now and the next standup? | I plan to prepare the wireframes so that when we add the functionality to the wireframes, there is no confusion on what button to select and where it will lead to. |
|  | - What are my impediments (or risks or problems)? | The risk is that adding functionality will take considerable time and this will affect the timeline of the project. |