TASKBOARD

| Product Backlog | In Progress | Completed |
| --- | --- | --- |
| User Story 1 – Elderly Customer Sprint 1 – Customer Journey - Homepage - Post Task - Task description - Task location - Task date and time - Task payment - Accessible navigation - Caddy selection - Reviews and ratings User Story 2 – Caddy/Helper Sprint 1 – Caddy Core Features - Caddy onboarding - Caddy profile setup - Available task browsing - Task details - Accept task - Reject task User Story 3 – Administrator - Admin dashboard - User management - Helper verification - Task monitoring - Dispute management - Payment monitoring | Caddy/Helper User Story - Caddy onboarding flow - Available task screen - Task details - Accept/reject task workflow - Trust and safety requirements | - Basic Caddy onboarding requirements defined. - Caddy profile requirements identified. - Available task requirements identified. - Accept/reject workflow defined. - Initial Caddy user journey completed. - Future verification and ratings requirements identified. - Caddy profile requirements - Task details - Trust and safety requirements - Wireframes |

WALKTHROUGH

| - What do we need to do to advance this piece of work? | We need to complete the testing phase and add functionality to the wireframes to ensure that the flow of the application is smooth and there is no confusion between users. |
| --- | --- |
| - Is anyone working on anything that is not on the board? | No major work was being completed outside the agreed GrandCaddy backlog. The team remained focused on adding functionality to the wireframes and testing the functionality. |
| - What do we need to finish as a team? | The team needs to finish: - Test pages - Add functions to buttons - Make sure that the functions flow properly. |
| - Are there any bottlenecks or blockers to the flow of work? | The main risk is that all the functionality adds issue with the flow of the application and this will have a negative effect on the UX and this will force us to make changes. |

LOGBOOK

| Date: |  |  |
| --- | --- | --- |
| Monday | - What did I complete since the last standup? |  |
|  | - What am I planning to complete between now and the next standup? |  |
|  | - What are my impediments (or risks or problems)? |  |

| Date: | 28/07/2026 |  |
| --- | --- | --- |
| Tuesday | - What did I complete since the last standup? | I created the wireframes for the application and prepared the wireframes for the development that will happen this week. |
|  | - What am I planning to complete between now and the next standup? | I plan to add functionality to all the buttons on the homepage and make sure that all the necessary functions are added for the homepage where applicable. |
|  | - What are my impediments (or risks or problems)? | The main issue is balancing a the functions because too many functions will add to much complexity to the application. |

| Date: | 29/07/2026 |  |
| --- | --- | --- |
| Wednesday | - What did I complete since the last standup? | I added the necessary functionality to the homepage wireframe. |
|  | - What am I planning to complete between now and the next standup? | I plan to move on the helper and client wireframes and add the necessary functionality to those wireframes. |
|  | - What are my impediments (or risks or problems)? | The main risk is that two interactions can lead to one place and this can cause problems for the flow of the application. |

| Date: | 30/07/2026 |  |
| --- | --- | --- |
| Thursday | - What did I complete since the last standup? | I added functionality to the helper and client wireframes. |
|  | - What am I planning to complete between now and the next standup? | I plan to complete the rest of the wireframes and add the remaining functionality to the places where I missed out and then begin with the testing of the wireframes. |
|  | - What are my impediments (or risks or problems)? | The risk of starting with the testing is that my team might not be done with their wireframes so this will delay the testing process. |

| Date: | 31/07/2026 |  |
| --- | --- | --- |
| Friday | - What did I complete since the last standup? | I added the last pages with their functionality and began testing how the wireframes work. |
|  | - What am I planning to complete between now and the next standup? | I plan to prepare for the next phase of the project which is meeting with the team and start discussing the database and creating the database. |
|  | - What are my impediments (or risks or problems)? | The risk is that not everyone is on board with the decision to move on to the next phase of the project. . |